#### 

#### **Annual Plan of Work**

#### 

#### **FY20**24 **(7/01/**23 **– 6/30/**24**)**

#### **Eastern Shore Soil and Water Conservation District**



**Serving: Accomack and Northampton Counties, Virginia**

**22545 Center Parkway, Accomac, VA 23301**

**Phone (757) 302-4431**

**For more information contact:**

**District Manager, Carmie M. Savage**

**Operations Committee Review Date: \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_**

**District Board Approval Date: \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_**

**Signature of District Board Chair: \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_**

**The Eastern Shore Soil and Water Conservation District (Eastern Shore SWCD) is a political subdivision of the Commonwealth as defined and established by the § Code of Virginia, Title 10.1, Chapter 5, et seq. The Commonwealth of Virginia supports the Eastern Shore SWCD through financial and administrative assistance provided by the VA Soil and Water Conservation Board and the Department of Conservation and Recreation.**



Mission **–** To provide and develop leadership in natural resource conservation on the Eastern Shore of Virginia through education, promotion of cooperative programs, and fulfillment of a diverse clientele’s needs.

Our Vision **–** The Eastern Shore Soil and Water Conservation District is the lead organization that provides intra-agency coordination in natural resource conservation to solve conservation problems effectively while protecting the resources, the public and the people whose livelihoods are dependent upon the use of natural resources. Where resource conflicts occur, the District will strive to produce technical and educational assistance and the leadership to develop consensus among all parties involved.



Natural Resource Priorities and Goals

* To lessen the impact of non-point source pollution on water quality.
* To conserve the natural resource base including wetlands, groundwater, wildlife habitat and prime farm lands through land-use policy and project implementation.



Information & Education Goals

* Carry out an active information and education program aimed at the general public, landowners, growers and schools to promote the District’s natural resource priorities.



District Operations Goals

* Conduct effective and efficient operations including accounting, grant administration and assessments, personnel management, training and development, annual planning and reporting.



Funding Sources

* The Commonwealth of VA supports the Eastern Shore SWCD through financial and administrative assistance provided by the VA Soil and Water Conservation Board and the Department of Conservation and Recreation (DCR). Accomack and Northampton Counties also provide financial support to the District.



The work of the District is determined by Directors, elected by the people of the District at general elections, by popular vote or appointed by the Virginia Soil and Water Conservation Board. These directors serve four-year terms and appoint (non-voting) associate directors for one-year terms to assist with District efforts. Directors and Associate Directors are volunteer public servants with a diverse range of knowledge and a keen interest in soil and water resource conservation.

**Board of Directors**

Nick Thomas, Chair

James Evans, Vice-Chair

Kyle Sturgis

vacant, VCE agent

Sands Gayle

Sally Williams

Associate Directors

Robbie Lewis

Edwin R. Long

Richard F. Hall, III

Chip Turlington

Hunter Blake

Norman Pitt

Matt Hickman

Brian Broadwater

Staff

Carmie M. Savage, District Manager,

and Board Secretary/ Treasurer

Julie Head, Education Director

Bill Savage, Conservation Specialist

Palmer Smith, Conservation Technician

Operations Committee

Nick Thomas, Chair

Carmie M. Savage, Secretary

Richard F. Hall, III

Olivia Leatherwood, DCR CDC

Endowment Committee

Carmie M. Savage, Secretary

Julie Head

Frank Moore

Rikki Sterrett

Sally Williams

Technical Committee

Richard F. Hall, III, Chair

Bill Savage, Secretary

Danny Mills

Brian Broadwater

Matt Hickman

Hunter Blake

Ursula Deitch

Carmie M. Savage

Jenny Templeton/ Ben Young

Nick Thomas

Norman Pitt

Olivia Leatherwood, DCR CDC

**The ESSWCD Board of Directors meets on the third Wednesday of each month except for two months a year determined by Eastern Shore SWCD Board at the USDA Service Center, Accomac, VA at 5:00 p.m. The public is invited to attend.**

**July 2023**

| Sunday | Monday | Tuesday | Wednesday | Thursday | Friday | Saturday |
| --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  | **1** |
| **2** | **3** | **4** | **5** | **6** | **7** | **8** |
| **9** | **10** | **11** | **12** | **13** | **14** | **15** |
| **16** | **17** | **18** | **19** | **20** | **21** | **22** |
| **23** | **24** | **25** | **26** | **27** | **28** | **29** |
| **30** |  |  |  |  |  |  |

* **TRC meets July 19th at 11:00 a.m., USDA Service Center**
* **District Board meets July 19th at 5:00 p.m., USDA Service Center**

| Date: | Item: |
| --- | --- |
| 1 | Beginning of new Fiscal year 2022 |
| 1 | VCAP Sign-up Begins |
| 4 | District office CLOSED for Independence Day Holiday |
| 19 | TRC Meeting, 11:00am-12:30pm, USDA Service Center |
| 19 | Eastern Shore District Board Mtg, 5:00-7:00pm, USDA Service Center |
| 9 - 15 | Youth Conservation Camp (YCC) – Virginia Tech, Blacksburg, VA |
| 17 | Begin Eastern Shore SWCD Cost-Share Sign-up |
| 15 | All 2nd quarter reporting for payroll submitted such as  941, VEC Report (both Federal and State) |
| 15 | 4th Qtr FY21 Grant Agreement Financial Reports Due |
| 15 | Cost-share carryover Final Report due to DCR’s Conservation District Coordinator (CDC) |
| 18 | Groundwater Committee Meeting, 10:00am-12:00pm - A-NPDC |
| TBD | Eastern Shore SWCD Awards Program |
| 27-28 | Junior Ag Camp at the Barrier Islands Center |

**August 2023**

| Sunday | Monday | Tuesday | Wednesday | Thursday | Friday | Saturday |
| --- | --- | --- | --- | --- | --- | --- |
|  |  | **1** | **2** | **3** | **4** | **5** |
| **6** | **7** | **8** | **9** | **10** | **11** | **12** |
| **13** | **14** | **15** | **16** | **17** | **18** | **19** |
| **20** | **21** | **22** | **23** | **24** | **24** | **26** |
| **27** | **28** | **29** | **30** | **31** |  |  |

* **District Board meets August 16th at 5:00 p.m., USDA Service Center**

| Date: | Item: |
| --- | --- |
| During SWCD Mtg | District Assessment of compliance with the District grant agreement performed by Conservation District Coordinator (CDC) |
| TBD | Environmental Education Council Meeting |
| 1 - 2 | Ag Camp at Barrier Islands Center |
| 16 | Eastern Shore SWCD Board Mtg, 5:00-7:00p.m., USDA Service Center |
| TBD | Teacher Newsletter |
| 15 | Groundwater Committee Meeting 10:00am-12:00pm, A-NPDC |
| 18 | Eastern Shore SWCD Cost-share sign-up deadline |
| 22 - 24 | Graves Mountain Employee Training |
| 31 | District FY21 Annual Report |

**September 2023**

| Sunday | Monday | Tuesday | Wednesday | Thursday | Friday | Saturday |
| --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | **1** | **2** |
| **3** | **4** | **5** | **6** | **7** | **8** | **9** |
| **10** | **11** | **12** | **13** | **14** | **15** | **16** |
| **17** | **18** | **19** | **20** | **21** | **22** | **23** |
| **24** | **25** | **26** | **27** | **28** | **29** | **30** |

* **District Board meets on September 21st at 5:00 p.m. USDA Service Center**

| Date: | Item: |
| --- | --- |
| 4 | District Office CLOSED for Labor Day Holiday |
| TBD | Accomack County Extension Leadership Council Meeting |
| 20 | Eastern Shore SWCD Board Mtg, 5:00-7:00pm. USDA Service Center |
| TBD | Accomack County Farm Tour Day |
| 19 | Groundwater Committee Meeting, 10:00am-12:00pm- A-NPDC |
| TBD | Northampton County Farm Tour Day |
| TBD | Area VI Envirothon Meeting |

**October 2023**

| Sunday | Monday | Tuesday | Wednesday | Thursday | Friday | Saturday |
| --- | --- | --- | --- | --- | --- | --- |
| **1** | **2** | **3** | **4** | **5** | **6** | **7** |
| **8** | **9** | **10** | **11** | **12** | **13** | **14** |
| **15** | **16** | **17** | **18** | **19** | **20** | **21** |
| **22** | **23** | **24** | **25** | **26** | **27** | **28** |
| **29** | **30** |  |  |  |  |  |

* **District Board meets on October 18th at 5:00 p.m., USDA Service Center**

| Date: | Item: |
| --- | --- |
| TBA | Northampton County Ag Fair |
| 9 | District Office CLOSED for Columbus Day & Yorktown Victory Day |
| 18 | Operations Co. Mtg, 4:00-5:00p.m., USDA Service Center |
| 18 | Eastern Shore SWCD Board Mtg, 5:00-7:00 p.m., USDA Service Center |
| 18  At District Board Mtg | Review Annual Plan of Work/ Strategic Plan |
| 15 | 1st Quarter Grant Agreement Financial Reports due for SWCD operational and cost-share funds. |
| TBD | Area Clean Water/ Bay Friendly Grand Basin Farm Award Nominations due to Conservation District Coordinators (CDCs) |
| 16 | Poster Contest (Local First Place Winners) Entries due to VASWCD |
| 17 | Groundwater Committee Meeting, 10:00am-12:00pm A-NPDC |
| 31 | All 3rd quarter reporting for payroll submitted such as  941, VEC Report (both Federal and State) |

**November 2023**

| Sunday | Monday | Tuesday | Wednesday | Thursday | Friday | Saturday |
| --- | --- | --- | --- | --- | --- | --- |
|  |  |  | **1** | **2** | **3** | **4** |
| **5** | **6** | **7** | **8** | **9** | **10** | **11** |
| **12** | **13** | **14** | **15** | **16** | **17** | **18** |
| **19** | **20** | **21** | **22** | **23** | **24** | **25** |
| **26** | **27** | **28** | **29** | **30** |  |  |

* **District Board meets on November 15th at 5:00 p.m., USDA Service Center**

| Date: | Item: |
| --- | --- |
| 7 | District Office CLOSED for Election Day |
| 10 | District office CLOSED for Veterans Day |
| 15 | Eastern Shore SWCD Board Mtg, 5:00-7:00 p.m., USDA Service Center |
| TBA | VASWCD Annual Meeting Registration due to VASWCD |
| 21 | Groundwater Committee Meeting, 10:00am-12:00pm, A-NPDC |
| TBD | Environmental Education Council (EE Council) meeting |
| ½ 22,23-24 | Eastern Shore SWCD office CLOSED for Thanksgiving Holiday |
| 30 | Eastern Shore SWCD Newsletter |

**December 2023**

| Sunday | Monday | Tuesday | Wednesday | Thursday | Friday | Saturday |
| --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | **1** | **2** |
| **3** | **4** | **5** | **6** | **7** | **8** | **9** |
| **10** | **11** | **12** | **13** | **14** | **15** | **16** |
| **17** | **18** | **19** | **20** | **21** | **22** | **23** |
| **24** | **25** | **26** | **27** | **28** | **29** | **30** |
| **31** |  |  |  |  |  |  |

* **No District Board meeting in December.**

| Date: | Item: |
| --- | --- |
| TBD | VASWCD Annual meeting – TBA |
| TBD | Accomack County Extension Leadership Council Meeting |
| TBD | Request local funding from both Counties |
| TBD | Staff and Directors Christmas Dinner |
| 19 | Groundwater Committee Meeting, 10:00am-12:00pm, A-NPDC |
| 22-25 | District Office CLOSED for Christmas Holiday |

**January 2024**

| Sunday | Monday | Tuesday | Wednesday | Thursday | Friday | Saturday |
| --- | --- | --- | --- | --- | --- | --- |
|  | **1** | **2** | **3** | **4** | **5** | **6** |
| **7** | **8** | **9** | **10** | **11** | **12** | **13** |
| **14** | **15** | **16** | **17** | **18** | **19** | **20** |
| **21** | **22** | **23** | **24** | **25** | **26** | **27** |
| **28** | **29** | **30** | **31** |  |  |  |

* **Board meets on January 17th at 5:00 p.m., USDA Service Center**

| Date: | Item: |
| --- | --- |
| 1 | Office closed. New Year’s Holiday |
| During SWCD meeting | Renew all Associate Director terms.  Elect District Officers and update Committee appointments. |
| During District Board Mtg | Review Annual Plan of Work according to Strategic Plan |
| 17 | Eastern Shore SWCD Board Mtg- 5:00-7:00pm USDA Service Center |
| TBA | Area VI Envirothon Meeting |
| TBA | Eastern Shore Ag Conference and Trade Show Expo |
| TBA | ESSWCD Endowment Co meets and establishes endowment budget and program criteria, review’s last year’s grants |
| Late Jan | ESSWCD announces Billie Fitzgerald Spring Grants Program, Youth Conservation Camp, Scholarships and Poster Contest |
| 15 | 2nd Quarter Grant Agreement Financial report due for SWCD Operational and Cost-share funds |
| 15 | District Office CLOSED for Martin Luther King, Jr. Day |
| 16 | Groundwater Committee Meeting 10:00am-12:00 p.m. A-NPDC |
| 31 | 1099-G should be mailed to all applicable cost-share recipients of $600 or more. Tax Credits should be mailed to all eligible recipients. All year-end IRS/ State reporting |
| 31 | All 4th quarter reporting for payroll submitted such as  941, VEC Report (both Federal and State) |

**February 2024**

|  | Monday | Tuesday | Wednesday | Thursday | Friday | Saturday |
| --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  | **1** | **2** | **3** |
| **4** | **5** | **6** | **7** | **8** | **9** | **10** |
| **11** | **12** | **13** | **14** | **15** | **16** | **17** |
| **18** | **19** | **20** | **21** | **22** | **23** | **24** |
| **25** | **26** | **27** | **28** | **29** |  |  |

* **Board meets on February 21th at 5:00 p.m., USDA Service Center**

| Date: | Item: |
| --- | --- |
| 21 | Eastern Shore SWCD District Board Mtg, 5:00 - 7:00 p.m. USDA Service Center |
| TBA | Eastern Shore SWCD Envirothon Training Day |
| Late Feb | Judge Design for Envirothon T-Shirt (Nandua High) |
| 19 | District Office CLOSED for George Washington Day |
| 20 | Groundwater Committee Meeting, 10:00am-12:00pm, A-NPDC |
| TBD | Environmental Education Council (EE Council) meeting |
| 28 | Eastern Shore SWCD Newsletter |
| 28 | Teacher Newsletter |

**March 2024**

| Sunday | Monday | Tuesday | Wednesday | Thursday | Friday | Saturday |
| --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | **1** | **2** |
| **3** | **4** | **5** | **6** | **7** | **8** | **9** |
| **10** | **11** | **12** | **13** | **14** | **15** | **16** |
| **17** | **18** | **19** | **20** | **21** | **22** | **23** |
| **25** | **25** | **26** | **27** | **28** | **29** | **30** |
| **31** |  |  |  |  |  |  |

* **District Board meets on March 20th at 5:00 p.m., USDA Service Center**
* **Endowment Committee meets TBA**

| Date: | Item: |
| --- | --- |
| TBA | VASWCD Scholarship Applications due to District |
| TBA | Eastern Shore SWCD Spring Grants due to District |
| Early March | Area VI Spring Meeting – hosted by Peanut SWCD |
| TBA | Accomack County Extension Leadership Council Meeting |
| 20 | Eastern Shore SWCD District Board Mtg, 5:00-7:00pm, USDA Service Center |
| 19 | Groundwater Committee Meeting, 10:00am-12:00pm A-NPDC |
| Mid-Late March | ESSWCD Envirothon Testing Day |
| TBA  Mid-March | ESSWCD Endowment Committee |

**April 2024**

| Sunday | Monday | Tuesday | Wednesday | Thursday | Friday | Saturday |
| --- | --- | --- | --- | --- | --- | --- |
|  | **1** | **2** | **3** | **4** | **5** | **6** |
| **7** | **8** | **9** | **10** | **11** | **12** | **13** |
| **14** | **15** | **16** | **17** | **18** | **19** | **20** |
| **21** | **22** | **23** | **24** | **25** | **26** | **27** |
| **28** | **29** | **30** |  |  |  |  |

* **Operations Committee Mtg- April 17th at 4:00 pm, USDA Service Center**
* **District Board meets April 17th at 5:00 p.m., USDA Service Center**

| Date: | Item: |
| --- | --- |
| TBA | Eastern Shore SWCD Conservation Poster Contest Deadline |
| 17 | Operations Co. Mtg., 4:00-5:00 pm. USDA Service Center |
| 17 | Eastern Shore SWCD District Board Mtg, 5:00-7:00pm., USDA Service Center |
| During District Board Mtg | Review Annual Plan of Work/ Strategic Plan |
| 15 | 3rd Quarter Grant Agreement Financial Reports due for SWCD Operational and Cost-share funds. |
| 16 | Groundwater Committee Meeting, 10:00am-12:00pm, A-NPDC |
| TBA | Area VI Envirothon Competition |
| TBA | Fletcher/Beasley Scholarships and Camper Applications due to District |
| Late April | Endowment Committee meets to nominate Camper and award Fletcher/Beasley Scholarships |
| 30 | All 1st quarter reporting for payroll submitted such as  941, VEC Report (both Federal and State) |

**May 2024**

| Sunday | Monday | Tuesday | Wednesday | Thursday | Friday | Saturday |
| --- | --- | --- | --- | --- | --- | --- |
|  |  |  | **1** | **2** | **3** | **4** |
| **5** | **6** | **7** | **8** | **9** | **10** | **11** |
| **12** | **13** | **14** | **15** | **16** | **17** | **18** |
| **19** | **20** | **21** | **22** | **23** | **24** | **25** |
| **26** | **27** | **28** | **29** | **30** | **31** |  |

* **Operations Committee meets May 15th at 4:00 p.m., USDA Service Center**
* **District Board meets on May 15th at 5:00 p.m., USDa Service Center**
* **Endowment Committee meets TBA**

| Date: | Item: |
| --- | --- |
| Early May | Youth Conservation Camp Application due to VASWCD |
| 15 | Operations Co. Mtg, 4:00-5:00pm USDA Service Center |
| 15 | Eastern Shore SWCD District Board Mtg at 5:00-7:00 p.m. USDA Service Center |
| TBA | State Envirothon Competition |
| TBD | Environmental Education Council meets at 4:00 p.m. |
| 21 | Groundwater Committee Meeting, 10am-12pm A-NPDC |
| 27 | District OFFICE Closed for Memorial Day |
| 31 | Eastern Shore SWCD Newsletter |

**June 2024**

| Sunday | Monday | Tuesday | Wednesday | Thursday | Friday | Saturday |
| --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  | **1** |
| **2** | **3** | **4** | **5** | **6** | **7** | **8** |
| **9** | **10** | **11** | **12** | **13** | **14** | **15** |
| **16** | **17** | **18** | **19** | **20** | **21** | **22** |
| **23** | **24** | **25** | **26** | **27** | **28** |  |
| **30** |  |  |  |  |  |  |

* **TRC Co. meets June 19th at 11:000 a.m., USDA Service Center**
* **Operations Co. meets June 19th at 4:00 p.m., USDA Service Center**
* **District Board meets June 19th at 5:00 p.m., USDA Service Center**

| Date: | Item: |
| --- | --- |
| TBA | Accomack Co Cooperative Extension Leadership Council Meeting |
| TBA | Conduct End-of-year Performance Evaluations |
| 19 | TRC Co Mtg- 11:00am-12:30pm USDA Service Center |
| 19 | Operational Co. Mtg- 4:00-5:00 p.m. USDA Service Center |
| 19 | Eastern Shore SWCD District Board Mtg- 5:00-7:00pm USDA Service Center |
| After Board Approval | Submit secondary considerations for Cost-share Program to CDC for DCR Cost-share Manager review |
| 15 | Approve Grant agreement with DCR and submit to CDC |
| 17? | Office Closed- Virginia State Holiday - Juneteenth |
| TBA | Virginia Agricultural Cost Share (VACS) Program Rollout Mtg |
| 18 | Groundwater Committee Meeting- 10:00am- 12:00 p.m. A-NPDC |
| 30 | Close out books for FY2022 |

**Objective #1: Locally deliver the State’s Agricultural BMP Cost-Share Assistance Program under the direction of the Department of Conservation and Recreation as a means of promoting voluntary adoption of conservation management practices by farmers and land managers in support of the Department’s nonpoint source pollution management program. (§10.1-546.1 Code of Virginia)**

| Actions | Target Date |
| --- | --- |
| Advertise cost-share program with:   * Postcard mailing * August Annual Report * Programs at farmers meetings and conferences and at the AG Conference and Trade Show Expo in January/February * Article in area newspapers * Field Day/ Workshops in partnership with VCE and NRCS | * July * August * TBA * July/ August, when needed * TBA- Spring |
| Identify farm operations that are generating the greatest NPS pollution problems and focus recruitment on those owners and/or operators for participation in incentive programs. | * August |
| Prepare contracts and conservation plans that meet all program criteria. | * Ongoing |
| Submit reports and data to established deadlines.   * Quarterly funding requests are accurate and timely * Data entry into DCR’s tracking program is accurate and complete * cost-share status updates at monthly Board meetings | * Quarterly * Subject to Quarterly review * Monthly |
| Coordinate annual spot checks with DCR on BMP program implementation | * August/ September |
| Aim to Issue no less than 90% of available cost-share funds for Agricultural BMPs to participating farmers. | * Final Accounting   June 30 |
| For Chesapeake Bay and OCB regions recruit participation in targeted watersheds and BMP’s identified by the State as priority areas and practices.   * Identify targeted watersheds for recruitment and include in advertising | * Beginning of program year |
| Establish local ranking considerations that guide program implementation. | * June of prior FY |

**Objective #2:**  **Administer and provide technical assistance with nonpoint source pollution reduction efforts including support and/or implementation of the following:**

■  **Conservation Reserve Enhancement Program (CREP)**

■  **Agricultural Stewardship Act**

■  **Voluntary BMP installation by property owners**

■ **VA Water Quality Improvement Act**

■ **TMDL (Total Maximum Daily Load) development**

■  **DEQ Ag Loan Program**

■ **VA Conservation Assistance Program (VCAP)**

| Actions | TargetDate |
| --- | --- |
| Assist tomato growers with planning and implementation of erosion and sediment control/stormwater management measures on fields. | * Ongoing |
| TMDL planning   * Attend DEQ public meetings on TMDL’s * Present TMDL summary to Board when applicable | * Ongoing * Ongoing |
| Address agriculture’s impacts on water quality and coordinate solutions with landowners, county planning staff and appropriate agencies.   * Respond to possible Agricultural Stewardship Act violations in a timely manner * Attend Groundwater Committee Meetings | * In conjunction with VDACS * Monthly |
| Voluntary BMP installation by landowner/grower   * Advertise Federal conservation programs in District Newsletter * Promote VA Conservation Assistance Program (VCAP), conduct all initial site visits, include SEAS when possible, submit applications to VA Steering Committee after District Board approval, pay cost share once approved. | * Based on Federal program sign-up periods * ongoing |
|  |  |

**Objective #3: Actively participate in the local development and implementation of Tributary Strategies, Small Watershed Management Plan development, sound land use planning approaches, environmental education programs and Chesapeake 2000 Agreement goals.**

| Actions | Target Date |
| --- | --- |
| Develop and implement projects that meet goals of TMDL implementation planning. | * Ongoing |
| Coordinate with Eastern Shore Watersheds Network to support TMDL planning process and other water quality programs. | * Ongoing |
| Maintain EE Council listserv and distribute EE materials on a regular basis. Coordinate EE Council Steering Committee and support adopted projects.   * Watershed Festival Events in both Accomack and Northampton Counties * Shore Outdoors publications * Maintain and update EE Council and Shore Outdoors facebook pages | * Ongoing/ Quarterly Meetings |
| Continue work with the Native Plant Campaign such as native plant demonstration gardens, working with the local nurseries and education of native plants. | * Ongoing |
| Farm Tour Days   * Support VCE Accomack County Farm Tour Day * Host Northampton County Farm Tour Day in partnership with VCE | * September * TBA |
| Coordinate Outdoor Exploration Day in partnership with Kiptopeke State Park | * Ongoing/ September Event |
| Coordinate 2022 Conservation Poster Contest. | * January-April |
| Coordinate teacher training/workshop as time allows | * Ongoing |
| Coordinate local 2022 Envirothon Training/ Testing competitions. | * February - April |
| Coordinate Envirothon T-shirt Design Poster Contest rotating between schools Broadwater (FY2019), Chincoteague (FY2020), Nandua (FY2021), Northampton (FY2022) | * January-   February |
| Participate in school and partner EE programs as staff and resources permit. | * Ongoing |
| Publish District Newsletter, *Shore Conserver*, on a quarterly basis. Update mailing list as needed. | * Aug/Nov/   Feb/May |
| Publish *Shore Conserver for Teachers* | * Aug/Feb |

**Objective #4: Deliver local natural resource conservation programs with considerations to resource needs and issues affecting watersheds within the District, and watersheds that flow beyond District boundaries.**

| Actions | Target Date | |
| --- | --- | --- |
| Host 2021 Annual Awards Program. | * July or October | |
| Promote use of Native Plants by landowners, in conjunction with partner agency programs. | * Ongoing | |

| **Objective #5: Support and foster partnerships with agencies, organizations, councils, roundtables and others to protect soil resources, to improve water quality, and further natural resource conservation.** | | |
| --- | --- | --- |
| Actions | | Target Date |
| Provide stewardship services for the Virginia Outdoors Foundation Eastern Shore easements per FY 07 cooperative agreement and review agreement on annual basis. | | * Ongoing |
| Continue to work with Virginia ES Land Trust on co-holding easements and maintain files on easements under cohold arrangement with Virginia ES Land Trust and attend annual monitoring site visits as feasible. | | * Ongoing |
| Participate in VASWCD statewide and Area VI meetings and committees.  At least one Director should attend Annual meeting and Spring meeting. | | * December/   March |
| Participate in VASWCD environmental education programs including Conservation Poster Contest, Envirothon, Conservation Youth Camp. | | * Ongoing |

**Objective #6: Hold a minimum of 10 monthly meetings with a quorum of District Board Directors present.**

| Actions | TargetDate |
| --- | --- |
| Circulate agenda and meeting packets one week prior to meeting. Provide meeting notice on website | * Monthly when no mtgs are scheduled |
| Provide staff updates at each District board meeting. | * Monthly |
| Provide District financial statements. | * Monthly |
| Have meeting minutes available within reasonable timeframe of meetings, post on website and maintain minutes on file. | * Ongoing |
|  |  |

**Objective #7: Develop and maintain long term (strategic) plan on a 4-yr cycle consistent with the election cycle of District directors, through a facilitated process with participation by District stakeholders.**

| Actions | Target Date |
| --- | --- |
| Review milestones of current 2022-2026 Strategic Plan on quarterly basis. | * Quarterly |
|  |  |

**Objective #8:**  **Prepare and follow an annual plan of work that connects to the District’s long term plan.**

| Actions | TargetDate |
| --- | --- |
| Prepare an Annual Report reflecting local participation in agricultural programs and services implemented by the District. | * August |
| Prepare and defend budget submittals to Accomack and Northampton Counties during their annual budget calls. | * by Deadlines |
| Prepare draft annual plan of work and annual budget for Operations Committee review prior to adoption by the District Board. | * April/ May |
| Review Annual Plan of Work and Adopted Budget on a regular basis and record board decisions on major budget revisions. | * Monthly |

**Objective #9: Submit meeting minutes from all routine and special meetings of the District board and a copy of District publications (including an annual plan of work, an annual report, and the long-term strategic plan to the District’s assigned Conservation District Coordinator (CDC)).**

| Actions | Target Date |
| --- | --- |
| Submit meeting minutes from all routine meetings and special meetings within two weeks to the CDC | * Ongoing |
| Develop 2024 Annual Plan of Work | * April/ May |
| Develop Annual Report (for 2022) | * August |

**Objective #10: Maintain employee position descriptions, performance expectations, and the all District policies; conduct timely employee evaluations.**

| Actions | Target **Date** |
| --- | --- |
| Review employee position descriptions and revise as necessary. | * May |
| Review and update all District policies at least once a year. | * May |
| Provide the District’s assigned CDC with a copy of employee position descriptions and all District policies once reviewed. | * May |
| Conduct annual performance evalutations. | * June |

**Objective #11: Ensure staff seek and maintain conservation planning certification and job approval authority for appropriate BMP’s within the service area of the District.**

| Actions | TargetDate |
| --- | --- |
| Discuss training options with each District employee at employee evaluations. | * June |
| Attend State and Federal training programs especially in BMP programs and Nutrient Management, | * when applicable |

**Objective #12: In the interest of local community, public health, safety and water quality, assist DCR by identifying and reporting to DCR any dams that were formerly non-regulated prior to the July 1, 2002 change in the Code of Virginia which pertains to the definition of impounding structures.**

| Actions | Target Date |
| --- | --- |
| Attend trainings on current State regulations as needed. | * Ongoing |
| Technical staff work with GIS mapping to implement cost share program | * Ongoing |
|  | |

**Objective #13: Pollinator Habitat Workshop Series and Research: The AREC in Painter, VA is doing research on the Pollinator Habitat they are establishing in relation to commercial vegetable and fruit production over a several year period. This will be the first of this type of research done in the State of Virginia. Funded by a Conservation Innovation Grant (CIG), NRCS and the Agricultural Research Extension Center are researching the benefits of planting diverse cover crops. Partnering with NRCS and AREC, the District will help assist in the Demonstration Plots and Workshop Series of the CIG grant by:**

**• partnering with NRCS and AREC for coordination of project activities if needed;**

**• assisting with advertising of project;**

**• assisting with management of plots;**

**• providing technical assistance on planning committees, and**

**• providing funding for workshop refreshments.**

| Actions | Target Date |
| --- | --- |
| Provide funding for meals associated with workshops as applicable. | * Ongoing |
| Provide Technical assistance and expertise on planning committees. | * Ongoing |
| **Objective #14: The Virginia Resource Management Planning (RMP) Program: The Virginia General Assembly passed House Bill 1830 (Chapter 781 of the 2011 Virginia Acts of Assembly), which allowed for the creation of the RMP program. The RMP program provides a voluntary way to promote the use of conservation practices that improve farming operations and water quality. The plans are designed to encourage farmers, either the farm owner or operator, to use a high level of best management practices (BMPs) that reduce runoff pollution to local waters.**  **In return for full implementation, the plan holder can be assured that he or she is in compliance with any new state nutrient, sediment and water quality standards; in particular, regulations related to the Chesapeake Bay and all local stream segment TMDLs. Participating farmers who implement all required practices receive a certificate and are insured a certainty from new state benthic, nutrient, sediment and bacterial – related water quality requirements. Certificates are effective for nine years with compliance inspections every three.**  **Benefits besides Certainty:**   1. **Credit or Recognition for practices already installed or implemented.** 2. **Agricultural industry representatives can speak with confidence about existing conservation practices.** 3. **Long-term farm planning will help the State to quantify future cost-share funding needs.** 4. **Farmers with a certified RMP will be ranked higher in the application BMP cost-share process.** 5. **If confidentiality is waived, a farmer’s participation in the program can be publicly recognized.** | |
| Actions | Target Date |
| The Technical Review Committee will act as the primary RMP “Plan Review Authority” and “Plan Approval Authority” by providing technical assistance to review RMPs (approval, revision, denial). | * Ongoing |
| Provide Technical assistance and expertise to perform site inspections to verify implementation. | * Ongoing |
| Mail certification approval letters to RMP participants when appropriate. | * Ongoing |